MANAGEMENT REVIEW RECORD

Quality Management Review — June 2026

Leadership review of performance, audit readiness, resources, risks, and improvement actions.

Meeting date: 30 June 2026

Chair: Elena Ramirez, President

Recorder: Michael Chen, Quality Systems Manager

Attendees: President; VP Operations; Director of Quality; Maintenance Manager; Supply Chain Manager; HR Manager

Next review: 28 July 2026

# 1. Executive status

Leadership confirmed that the ISO 9001 surveillance audit remains scheduled for 15 September 2026. On-time delivery improved to 94.2%, internal scrap was 2.8%, and customer complaints remained within the annual target. The team agreed that the recent internal-audit findings require focused follow-through.

# 2. Inputs reviewed

| Input | Reported status | Discussion | Conclusion |
| --- | --- | --- | --- |
| Internal audit IA-2026-02 | 2 nonconformities; 1 observation | Drawing control and maintenance records require attention. | Quality and Operations will close items before the surveillance audit. |
| Corrective actions | 6 open; 2 reported overdue | Register migration is still being stabilized. | Continue biweekly review until backlog is cleared. |
| Training | 98% complete | Revision C rollout is believed substantially complete. | HR and Operations to finish remaining acknowledgements. |
| Supplier performance | Apex Castings repeat burr issue | Containment has reduced escapes; root cause is pending. | Continue supplier monitoring; escalation decision deferred. |
| Customer feedback | One sealing complaint under investigation | Potential similarity to supplier burr issue was noted. | Quality will determine whether records should be linked. |
| Resources | Maintenance planner vacancy open | Backlog may increase during CMMS migration. | Temporary support may be considered if backlog persists. |

# 3. Decisions and actions

| ID | Decision / action | Owner | Due |
| --- | --- | --- | --- |
| MR-26-18 | Resolve the internal-audit items and confirm the evidence package is complete. | Quality / Operations | Before audit |
| MR-26-19 | Continue production on HF-1500 and HF-2600 while maintenance records are reconstructed; complete a risk review if concerns emerge. | Operations | As needed |
| MR-26-20 | Review the open CAPA backlog at the biweekly leadership meeting. | Quality team | Biweekly |
| MR-26-21 | Determine whether Apex Castings requires formal escalation after the next delivery. | Supply Chain | Next delivery |
| MR-26-22 | Confirm all affected operators have completed Revision C training. | HR / Production | Before audit |

# 4. Review conclusion

Leadership concluded that the QMS remains suitable for the business and that no immediate change to the quality policy is required. The internal-audit response, supplier issue, and remaining training acknowledgements will stay on the monthly watchlist.

# 5. Approval

| Elena Ramirez, President | Approved electronically 1 July 2026 |
| --- | --- |
| Daniel Brooks, Director of Quality | Approved electronically 1 July 2026 |